SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1063 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | ASWINI S | Reg. No.: | 192511077 |
| Date: |  | Duration: | 60 minutes |

Code of Conduct I ______________ASWINI S_______ (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: __________aswini_______________

Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders

  - Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories

  - Break down the requirements into Epics and formulate well-structured User Stories using the format:
As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria

  - Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog

  - Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog

  - Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points

  - Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables

  - Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |

AGILE SPRINT PLANNING AND USER STORY WORKSHOP

Digital Platform to Crowdsource Societal Challenges

1. Identify the Project Vision and Stakeholders

Project Vision

The vision of the Digital Platform to Crowdsource Societal Challenges is to develop a centralized digital platform where citizens can report societal problems, share relevant information, track issue resolution, and help authorities identify and prioritize community challenges efficiently.

The platform aims to improve communication between citizens and responsible authorities, increase transparency, reduce delays in addressing community problems, and encourage active citizen participation.

Project Objectives

Enable citizens to digitally report societal challenges.

Collect problem details such as category, location, description, severity, and images.

Allow authorities to view and manage reported challenges.

Prioritize important and urgent problems.

Track the status of reported challenges.

Notify users about important status updates.

Identify frequently occurring societal problems.

Maintain historical records of reported and resolved issues.

Improve communication between citizens and responsible authorities.

Key Stakeholders

| Stakeholder | Role |
| --- | --- |
| Citizens | Report societal challenges and track their complaints |
| Government/Local Authorities | Review and resolve reported problems |
| System Administrator | Manage users, reports, categories, and system operations |
| Department Officers | Handle challenges assigned to their departments |
| Community Organizations | Participate in identifying and addressing community problems |
| Development Team | Design, develop, test, and maintain the platform |
| Project Manager | Manage project scope, schedule, resources, and progress |

2. Create Epics and User Stories

| Epic | ID | User Story |
| --- | --- | --- |
| User Registration and Authentication | US1 | As a citizen, I want to register on the platform, so that I can report and track societal challenges. |
| User Registration and Authentication | US2 | As a registered user, I want to securely log in to the platform, so that I can access my account and submitted reports. |
| Societal Challenge Reporting | US3 | As a citizen, I want to submit a societal challenge with its description and location, so that the responsible authority can understand and address the problem. |
| Societal Challenge Reporting | US4 | As a citizen, I want to upload an image with my report, so that I can provide visual evidence of the reported problem. |
| Societal Challenge Reporting | US5 | As a citizen, I want to select the category and severity of a problem, so that the issue can be properly classified and prioritized. |
| Challenge Management | US6 | As an authority officer, I want to view reported challenges, so that I can review and manage community problems. |
| Challenge Management | US7 | As an administrator, I want to assign reported challenges to appropriate departments, so that each problem is handled by the responsible team. |
| Challenge Management | US8 | As an authority officer, I want to update the status of a challenge, so that citizens can know its current progress. |
| Tracking and Notifications | US9 | As a citizen, I want to track my submitted challenge, so that I can know whether it is pending, in progress, or resolved. |
| Tracking and Notifications | US10 | As a citizen, I want to receive notifications when the status of my challenge changes, so that I remain informed about its progress. |
| Dashboard and Analytics | US11 | As an administrator, I want to view a dashboard of reported challenges, so that I can understand the overall situation of societal problems. |
| Dashboard and Analytics | US12 | As an authority officer, I want to identify frequently reported problem categories and locations, so that resources can be allocated effectively. |

3. Define Acceptance Criteria

| User Story | Given–When–Then Acceptance Criteria |
| --- | --- |
| US1 – Registration | Given a new citizen, when valid registration details are entered, then the system should create the user account successfully. |
| US2 – Login | Given a registered user, when valid credentials are entered, then the user should be successfully logged into the platform. |
| US3 – Report Challenge | Given a logged-in citizen, when the citizen submits valid problem details, then the system should create and store the challenge report. |
| US4 – Upload Image | Given a citizen creating a report, when a valid image is uploaded, then the image should be attached to the corresponding challenge. |
| US5 – Category and Severity | Given a citizen submitting a challenge, when category and severity are selected, then the system should store these values with the report. |
| US6 – View Challenges | Given an authorized officer, when the challenge management page is opened, then reported challenges should be displayed. |
| US7 – Assign Challenge | Given an administrator, when a department is selected for a challenge, then the challenge should be assigned to that department. |
| US8 – Update Status | Given an assigned challenge, when an authorized officer changes its status, then the new status should be stored and displayed. |
| US9 – Track Challenge | Given a citizen has submitted a challenge, when the citizen opens the tracking page, then the current status should be displayed. |
| US10 – Notifications | Given a challenge status has changed, when the update is saved, then the citizen should receive a notification. |
| US11 – Dashboard | Given an administrator is logged in, when the dashboard is opened, then reported, pending, in-progress, and resolved challenges should be displayed. |
| US12 – Analytics | Given sufficient historical challenge data, when the analytics page is opened, then frequently reported categories and locations should be displayed. |

4. Prioritize the Product Backlog

| Priority | ID | Product Backlog Item | Story Points |
| --- | --- | --- | --- |
| High | US1 | User Registration | 3 |
| High | US2 | User Login | 3 |
| High | US3 | Report Societal Challenge | 5 |
| High | US5 | Category and Severity Selection | 3 |
| High | US6 | View Reported Challenges | 5 |
| High | US8 | Update Challenge Status | 5 |
| High | US9 | Track Challenge Status | 3 |
| Medium | US4 | Upload Supporting Image | 3 |
| Medium | US7 | Assign Challenge to Department | 5 |
| Medium | US10 | Notifications | 5 |
| Medium | US11 | Administrator Dashboard | 5 |
| Low | US12 | Challenge Analytics | 8 |

Priority Order

1. Registration and Login

2. Report Societal Challenge

3. Categorization and Severity

4. View Challenges

5. Update Challenge Status

6. Track Challenge

7. Image Upload

8. Department Assignment

9. Notifications

10. Dashboard

11. Analytics

5. Plan the Sprint Backlog

Sprint 1

Sprint Duration: 2 Weeks

| ID | User Story | Priority | Story Points |
| --- | --- | --- | --- |
| US1 | User Registration | High | 3 |
| US2 | User Login | High | 3 |
| US3 | Report Societal Challenge | High | 5 |
| US5 | Category and Severity Selection | High | 3 |
| US6 | View Reported Challenges | High | 5 |

Total Story Points = 19

Development Tasks

US1 – User Registration

Design registration page

Create user database table

Implement registration form

Validate user details

Store user information

Test registration functionality

US2 – User Login

Design login page

Implement authentication

Validate username/email and password

Handle invalid credentials

Create user session

Test login functionality

US3 – Report Societal Challenge

Design report form

Create challenge database table

Add problem description field

Add location field

Add date/time information

Implement report submission

Test report creation

US5 – Category and Severity

Create challenge categories

Add severity selection

Store category and severity

Validate required fields

Test classification functionality

US6 – View Reported Challenges

Design authority dashboard

Retrieve reported challenges

Display challenge information

Add filtering options

Test challenge viewing functionality

6. Estimate Effort Using Story Points

The Fibonacci sequence is used for estimation: 1, 2, 3, 5, 8, 13. Higher points indicate greater complexity, effort, uncertainty, or dependencies.

| User Story | Points | Justification |
| --- | --- | --- |
| US1 – Registration | 3 | Simple form, validation, and database storage |
| US2 – Login | 3 | Authentication and session management |
| US3 – Report Challenge | 5 | Multiple fields, validation, database storage, and submission |
| US4 – Image Upload | 3 | File validation and storage |
| US5 – Category & Severity | 3 | Basic classification and validation |
| US6 – View Challenges | 5 | Database retrieval, filtering, and dashboard display |
| US7 – Department Assignment | 5 | Assignment logic and role-based access |
| US8 – Update Status | 5 | Status management and database updates |
| US9 – Track Challenge | 3 | Display current report status |
| US10 – Notifications | 5 | Notification generation and delivery |
| US11 – Dashboard | 5 | Multiple statistics and visual components |
| US12 – Analytics | 8 | Historical data processing, analysis, and visualization |

Estimation Technique

The team can use Planning Poker to estimate each story. Team members independently select Fibonacci values and discuss differences before agreeing on a final story point value.

7. Sprint Goal and Expected Deliverables

Sprint Goal

To develop the basic functional foundation of the Digital Platform to Crowdsource Societal Challenges by implementing user registration, secure login, societal challenge reporting, challenge categorization, severity selection, and an authority interface for viewing submitted challenges.

Expected Sprint Deliverables

Functional user registration module.

Functional user login and authentication module.

Societal challenge reporting form.

Category and severity selection functionality.

Database for storing users and reported challenges.

Authority interface for viewing reported challenges.

Basic input validation.

Basic testing of completed features.

Working integration between the frontend and backend.

Demonstration-ready Sprint 1 prototype.

Sprint 1 Definition of Done

A user story will be considered Done when the feature is implemented, required validation is completed, data is stored correctly, the feature is integrated with the system, basic functional testing is completed, major defects are fixed, and the feature can be demonstrated to the stakeholder.

Overall Sprint Outcome

The first sprint will produce a working minimum viable foundation of the Digital Platform, allowing citizens to create accounts and submit societal challenges while enabling authorities to view the reported issues. Subsequent sprints can extend the system with department assignment, status tracking, notifications, dashboards, analytics, and advanced prioritization.